OpenJKDF2 → Original Xbox

Port Plan v5  —  Full Implementation Guide

VS2005 + Xbox XDK 5849  •  Native D3D8 renderer  •  Singleplayer first

System Link + 4-player splitscreen roadmap  •  Claude writes all code, you compile and test

🎉 Phase 0 COMPLETE — Project compiles and links to a valid Xbox executable (0 errors, 0 warnings blocking). March 2026.

# Project Overview

This document is the complete technical plan for porting OpenJKDF2 (an open reimplementation of Jedi Knight: Dark Forces II) to the original Xbox. It covers architecture, phase-by-phase deliverables, performance targets, cost, and timeline.

Toolchain: VS2005 (VS2003 unavailable on Win11 25H2). Xbox XDK 5849, manually extracted to C:\XDK\.

How we work: Claude writes all code. You drop files into the source tree, compile in VS2005, and paste the first ~30 lines of errors back. I fix and return updated files. Repeat until the phase links cleanly.

Immediate Goal: Boot the Xbox, skip all menus, load directly into a level, and see world geometry on screen. No physics, no AI, no COG, no HUD — just the D3D8 pipeline proven end-to-end.

# Phase Plan

| Phase | What Gets Built | Key Files | Wks | Status |
| --- | --- | --- | --- | --- |
| 0 | VS2005 .vcproj, TARGET_XBOX scaffold, stub Platform/Xbox/ folder, main_xbox.c, globals.c, crt_aliases.c, xbox_stubs.c | OpenJKDF2_Xbox.vcproj, platform_xbox.h, main_xbox.c, xbox_stubs.c, crt_aliases.c | 1–2 | ✅ COMPLETE |
| 1 | Xbox D3D8 device init + swapchain — IDirect3D8 create, device create, present loop | Platform/Xbox/std3D.c (skeleton), Window_xbox.c | 1.5–2 | ▶ NEXT |
| 2 | Texture upload pipeline — expand 8bpp paletted → ARGB32, UMA-aware allocation, texture cache | Platform/Xbox/std3D.c (AddToTextureCache) | 1.5–2 |  |
| 3 | Vertex buffer + draw pipeline — AddRenderListVertices / Tris / DrawRenderList, static sector batcher skeleton | Platform/Xbox/std3D.c (draw core) | 2–3 |  |
| 4 | Xbox filesystem — XCreateFile replacing Win32 I/O, GOB archive reads from HDD | Platform/Xbox/stdFile_xbox.c | 1–1.5 |  |
| 5 | Xbox controller input — XInputGetState polling, JK key/axis mapping | Platform/Xbox/stdControl_xbox.c | 1–1.5 |  |
| 6 | Xbox audio — basic DirectSound PCM, then ADPCM conversion pass | Platform/Xbox/stdSound_xbox.c | 1–2 |  |
| 7 | Registry replacement — hardcoded defaults / thin INI wrapper | Platform/Xbox/wuRegistry_xbox.c | 0.5–1 |  |
| 8 | Null networking wired in (PLATFORM_NOSOCKETS already exists) | Wire stdComm_none.c into Xbox build | 0.5 |  |
| 9 | Boot to level — skip all menus, load static.jkl + target map, first frame on screen | main_xbox.c tweaks, jkMain bootstrap path | 1.5–2 |  |
| 10 | Integration + first screenshot — crash fixing, memory tuning, 64MB profile | Cross-cutting | 2–3 |  |
| 11 | Static sector batcher — stitch geometry per sector per material into single index buffers, target 60fps | Platform/Xbox/std3D.c (batcher), sithWorld load hook | 2–3 |  |
| 12 (opt) | Xbox System Link — XNetStartup, UDP discovery, session join | Platform/Xbox/stdComm_xbox.c | 3–4 |  |
| 13 (opt) | Local splitscreen — 2-player and 4-player viewport split, per-player input routing | rdCamera viewport logic, stdControl multi-pad | 2–4 |  |
| 14 (opt) | System Link + splitscreen combined — 2+2 players across 2 Xboxes | Integration of phases 12+13 | 2–3 |  |

# Phase 0 — What Was Built

Phase 0 is complete. The project compiles and links to a valid Xbox .exe with 0 errors. All source files either compile clean for Xbox or are excluded from the build. Key deliverables:

## Files Produced

- platform_xbox.h — TARGET_XBOX scaffold, C99 shims (inline, __func__), stdint types, Win32 console type stubs, COORD/LSTATUS/MCIDEVICEID, sound buffer type

- main_xbox.c — Xbox entry point, calls Main_Startup() with hardcoded episode/map string

- globals.c / globals.h — 851 extern declarations and zero-initialized definitions generated from symbols.syms

- xbox_stubs.c — Stub implementations for all 234 unported game module functions and data symbols

- crt_aliases.c — CRT symbol aliases bridging MSVC underscore-prefixed names (_memcpy, _strcmp, etc.) to XDK libcd.lib

- nfd.h — Native File Dialog stub (place in C:\XDK\xbox\include\), full NFDe API no-ops

- stdPlatform_xbox.c — Xbox platform timing and printf implementation

- std3D_xbox_stub.c — D3D8 stub (Phase 1 will replace)

- Window_xbox.c — Window/message loop stub

- wuRegistry_xbox.c — Registry stub

- jkRes.c, jkMain.c, Main.c, rdCache.c — C89 compliance fixes (mid-block declarations hoisted)

## Build Configuration

- Toolchain: VS2005 / XDK 5849 / Debug Win32

- Linker inputs: d3d8-xbox.lib xboxkrnl.lib xgraphics.lib xonline.lib libcd.lib xapilib.lib

- PC CRT blocked: IgnoreDefaultLibraryNames = libcmt.lib;libcmtd.lib;msvcrt.lib;msvcrtd.lib

- 145 PC-only source files excluded from build (sith*, jkGui*, rdActive, etc.) — to be re-enabled as each module is ported

- SDL2_RENDER=1 defined — activates the abstracted renderer path that Phase 1 will implement

Phase 0 result: 0 compile errors, 0 linker errors. LNK4254 section merge warning is harmless (XDK CRT merges .CRT into .data normally).

# Architecture & Platform Abstraction

OpenJKDF2 has a clean platform abstraction layer. Every OS-specific system routes through one interface file. The Xbox port adds a new implementation for each:

| Interface | What It Abstracts | Xbox Replacement |
| --- | --- | --- |
| Platform/std3D.h | All 3D rendering | Platform/Xbox/std3D.c ← largest new file (~1500 lines) |
| Platform/stdControl.h | Keyboard, mouse, joystick | Platform/Xbox/stdControl_xbox.c |
| Win95/stdSound.h | Audio playback | Platform/Xbox/stdSound_xbox.c |
| Platform/wuRegistry.h | Win32 registry (settings) | Platform/Xbox/wuRegistry_xbox.c |
| Win95/Windows.h / Window.h | Window creation, message loop | Platform/Xbox/Window_xbox.c (thin wrapper) |
| Platform/Networking/ | Multiplayer comms | Phases 0–11: stdComm_none.c. Phase 12+: stdComm_xbox.c |
| stdPlatform.h | Timing, memory, printf | Thin wrappers around Xbox CRT — minimal changes |

The GL renderer (Platform/GL/std3D.c, ~3,700 lines) is the direct reference implementation for the Xbox D3D8 renderer. Every OpenGL call maps 1:1 to a D3D8 call.

# Rendering Pipeline

## Draw Call Flow

| Game calls… | Does what | D3D8 Xbox equivalent |
| --- | --- | --- |
| std3D_StartScene() | Clear framebuffer, upload world palette, bind VB | BeginScene(), Clear(), update ARGB palette LUT |
| std3D_AddRenderListVertices() | Stage vertices into GL_tmpVertices[] | Copy into locked IDirect3DVertexBuffer8 |
| std3D_AddRenderListTris() | Stage {v1,v2,v3,texture*,flags} into GL_tmpTris[] | Stage into index array |
| std3D_DrawRenderList() | Group tris by texture, glDrawElements per batch | SetTexture() per batch, DrawIndexedPrimitiveUP() |
| std3D_AddToTextureCache() | Expand 8bpp → GL_R8 + palette shader lookup | Expand 8bpp → ARGB32 in software, CreateTexture(D3DFMT_A8R8G8B8), LockRect/copy/Unlock |
| std3D_EndScene() | Reset staging buffers | EndScene(), Present() |

## Vertex Format

The game uses D3DVERTEX_ext when SDL2_RENDER is defined (which TARGET_XBOX mirrors). Xbox D3D8 FVF:

#define XBOX_FVF (D3DFVF_XYZ | D3DFVF_NORMAL | D3DFVF_DIFFUSE | D3DFVF_TEX1)

## Texture & Palette System

JK textures are 8-bit paletted. The D3D8 renderer expands them to ARGB32 at upload time inside AddToTextureCache(). The expansion code is already present in the GL renderer (lines 2890–3033) and is a direct port: read 8bpp index → look up rdColormap.colors[index*3] → write ARGB dword. Runs once per texture load. On Xbox UMA the resulting texture sits where the GPU can read it directly.

# Performance & Frame Rate

## Hardware Baseline

Xbox: 733MHz Pentium III, 64MB shared RAM, NV2A GPU (roughly GeForce 3). Jedi Knight is a 1997 game originally targeting a 200MHz Pentium with a software renderer. Raw hardware is not the constraint — code architecture is.

## Frame Rate Targets

| Mode | 60fps | 30fps | Notes |
| --- | --- | --- | --- |
| Singleplayer | ✓ Very likely | ✓ Guaranteed |  |
| 2-player splitscreen | ✓ Likely w/ batcher | ✓ Guaranteed | 2 render passes |
| 4-player splitscreen | ~ Achievable w/ batcher | ✓ Very likely | 4 render passes is the CPU risk |
| 2-player System Link | ✓ Very likely | ✓ Guaranteed | LAN UDP overhead negligible |

Physics parity: The engine runs physics on a fixed timestep (TARGET_PHYSTICK_FPS = 150) completely independent of render framerate. 30fps rendering with correct physics is a fully valid target. The Nintendo DS port exploits this — renders at 20fps with physics running faster.

# Visual Enhancements

## Tier 1 — Day 1, Phase 1 (free)

| Enhancement | How | Cost |
| --- | --- | --- |
| 4x Anisotropic Filtering | SetSamplerState(D3DSAMP_MAXANISOTROPY, 4) at device init | Zero — one call |
| 2x MSAA | Set MultiSampleType in D3DPRESENT_PARAMETERS | Zero at JK polygon count |
| 480p / 720p progressive | D3DPRESENTFLAG_PROGRESSIVE in present parameters | Zero |
| Native 16:9 widescreen | Adjust projection matrix in rdCamera — FOV param already exists | ~5 lines |
| Hardware fog | D3D8 fixed-function fog unit — direct substitution for JK software fog | ~10 lines |

## Tier 2 — Phase 10/11: Colored Lightsaber Dynamic Lighting

Planned feature: Colored dynamic light emitted from active lightsabers, cast onto nearby geometry. Toggleable via Back+Y. Not in MotS — unique to this port.

JK's dynamic light system already supports colored point lights attached to things. The lightsaber thing simply doesn't use it. ~60–80 lines total across two files. A hardcoded color table in jkSaber.c is keyed on saber texture name.

# Controller Input Mapping

| Xbox Button / Axis | JK Action | stdControl mapping |
| --- | --- | --- |
| Left stick X/Y | Move forward/back, strafe | JK_AXIS_MOVE_FB, JK_AXIS_STRAFE |
| Right stick X/Y | Look left/right, look up/down | JK_AXIS_LOOK_LR, JK_AXIS_LOOK_UD |
| A | Jump | DIK_SPACE |
| X Y (use item) | activate | DIK_RETURN |
| RT | Primary fire | DIK_LCONTROL |
| LT (secondary), RB (force) | Secondary fire / Force | DIK_Z |
| B | Crouch / walk | DIK_LALT |
| R3 | Sprint | DIK_LSHIFT |
| Dpad left/right Dpad up (change force) Dpad down (change item) | Previous / next weapon | DIK_LBRACKET / DIK_RBRACKET |
| Start | Pause / ESC menu | DIK_ESCAPE |
| Back | Map overlay | DIK_TAB |

# Risk Register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Paletted textures — D3D8 Xbox has no P8 format | High | Expand to ARGB32 at load time in AddToTextureCache. Code already in GL renderer — straight port. |
| C89 compliance — VS2005 rejects C99 | High → ✅ Resolved | Systematic pass complete in Phase 0. All compiled TUs are C89 clean. |
| 64MB RAM ceiling | Medium | Lower STD3D_MAX_TEXTURES, SITH_MAX_THINGS, SITH_MAX_VISIBLE_SECTORS via TARGET_XBOX defines. Phase 10. |
| OpenAL audio — current stdSound.c uses OpenAL | Medium | New stdSound_xbox.c modeled on TWL audio backend. Phase 6. |
| 4-player splitscreen CPU cost | Medium | Sector batcher (Phase 11) is the mitigation. Without it: 30fps. With it: 60fps achievable. |
| Smacker cutscenes | Medium | jkSmack_SmackPlay() stubbed to return 1 for initial goal. Real video is post-launch. |
| wuRegistry (Win32 registry) | Low → ✅ Resolved | wuRegistry_xbox.c stub in place. Phase 7 will add real INI defaults. |
| Hardware-specific D3D8 bug on NV2A | Low–Med | Unpredictable. Could burn 2–3 weeks. Human consultant is optional insurance. |

# Cost

| Item | Cost | Notes |
| --- | --- | --- |
| Xbox hardware (retail, modded) | $60–100 | eBay. Modded + larger HDD ideal. |
| Second Xbox for System Link testing | $60–100 | Only needed for Phase 12+ |
| VS2005 | $0–50 | License or archive source |
| Xbox SDK / XDK 5849 | $0 | No longer sold commercially |
| JK game files | $0 | Assumed already owned |
| Claude subscription | $20–100/mo | Pro ($20) sufficient. Max ($100) for heavy debug phases. |
| Total hard cost (singleplayer goal) | ~$100–200 | Assuming you source hardware and have the SDK |

# Appendix: Build Log

## Session: Phase 0 — March 2026

Compiler: VS2005. XDK 5849, manually extracted via 7-Zip to C:\XDK\. Repo: D:\Programming\GitHub\OpenJKDF2ogx\

### Error Cascade Summary

| Build | Error count → root cause |
| --- | --- |
| Build 1 | 1226 errors — stdint.h encoding corruption (UTF-8 BOM, smart quotes) |
| Build 2 | 74 errors — stdint.h fixed; globals.h missing, stdSound_buffer_t, inline keyword |
| Build 3–4 | 287–362 errors — globals.h generated; window_xbox.c sig mismatch; win95/window.c SDL cascade |
| Build 5–7 | 225–221 errors — jkMain.c undeclared globals; rdCache.c C89 violations; rdFace.c rdroid_pHS |
| Build 8 | 77 errors — globals.h/globals.c added; MCIDEVICEID/CONSOLE_CURSOR_INFO type errors; stdbool.h missing |
| Build 9 | 304 errors — 145 source files with wrong paths (C1083); jkMain_xbox_globals.c redundant |
| Build 10 | 192 errors — 145 files excluded from vcproj; inline errors (rdrect.h, stdmath.h); main.c mid-block decls |
| Build 11 | 121 errors — inline/func fixed via platform_xbox.h; installhelper.h nfd.h missing |
| Build 12 | 61 errors — jkRes.c and Main.c C89 mid-block declarations; installhelper.h nfdu8char_t |
| Build 13 | 11 errors — stdFile_t fd hoist; jkRes_FilePrintf decls; Main.c int ret hoist |
| Build 14 | 3 errors — stdFile_t fd still mid-block (needed full function hoist, not just split from init) |
| Build 15 | 0 compile errors → linker phase: 265 errors, 252 unresolved externals |
| Build 16 | 52 linker errors — xbox_stubs.c added; CRT aliases wrong underscore count |
| Build 17 | 16 linker errors — libcd.lib + xapilib.lib added; crt_aliases.c with correct single-underscore C names |
| Build 18 ✅ | 0 errors, 1 warning (LNK4254 — harmless XDK CRT section merge). Build: 1 succeeded. |

### Key Technical Fixes

- stdint.h / stdbool.h — Created as plain ANSI (no BOM) in C:\XDK\xbox\include\

- inline / __func__ — Added #define inline __inline and #define __func__ __FUNCTION__ to platform_xbox.h

- C89 compliance — Hoisted all mid-block declarations in jkMain.c, jkRes.c, Main.c, rdCache.c

- globals.c / globals.h — Generated 851 declarations from symbols.syms; TARGET_XBOX guards on MCIDEVICEID, CONSOLE_CURSOR_INFO, wuRegistry entries

- 145 missing files — All excluded from vcproj with ExcludedFromBuild=true (sith*, jkGui*, rd* not yet ported)

- nfd.h stub — Full NFDe API stub (nfdu8char_t, NFD_Init, NFD_Quit, NFD_PickFolderU8 etc.) placed in C:\XDK\xbox\include\

- LIBCMT conflict — Blocked PC CRT with IgnoreDefaultLibraryNames; linked libcd.lib (Xbox debug CRT) + xapilib.lib

- CRT symbol aliases — crt_aliases.c defines _memcpy, _strcmp, etc. (single underscore = linker symbol __memcpy) bridging MSVC intrinsic calls to XDK CRT

- MSVC runtime helpers — _fltused, _ftol2_sse, _ftol2, _allmul defined in xbox_stubs.c (not in XDK CRT)

- 234 game module stubs — All unported subsystems (jkGui*, sith*, rd*, std*) stubbed as no-ops in xbox_stubs.c

### Files Delivered in Phase 0

src\Platform\Xbox\platform_xbox.h, main_xbox.c, std3D_xbox_stub.c, stdPlatform_xbox.c, Window_xbox.c, wuRegistry_xbox.c, xbox_stubs.c, crt_aliases.c

src\globals.h, src\globals.c

src\main\jkMain.c, src\main\jkRes.c, src\main\Main.c, src\raster\rdCache.c

C:\XDK\xbox\include\stdint.h, stdbool.h, nfd.h

OpenJKDF2_Xbox.vcproj

## Next: Phase 1 — D3D8 Device Init

Phase 1 begins with std3D.c — Xbox D3D8 device creation, swapchain, present loop. The stub in std3D_xbox_stub.c will be replaced with a real implementation. Window_xbox.c gets the D3D8 device handle plumbed through it.

- IDirect3D8 create, D3D8 device create with NV2A caps query

- D3DPRESENT_PARAMETERS setup (480p progressive, 2x MSAA, D3DFMT_X8R8G8B8)

- BeginScene / EndScene / Present loop

- Tier 1 visual enhancements wired in at device init (anisotropic, MSAA, progressive scan)